Run 2 The Rescue — Website Refresh

Project Checklist

Tip: As each item is completed, replace the ☐ with ☑ or strike through the text (Home → Strikethrough, or Ctrl/Cmd+D in Word). Items within a section can happen in parallel; the sections themselves should be completed roughly in order.

1. Accounts & Verification

☐  1. Bonnie/Brandy verifies 501(c)(3) status on Goodstack (2 min, unlocks nonprofit discounts).

☐  2. Bonnie/Brandy sends Aman the Shelterluv API key securely.

☐  3. Bonnie/Brandy shares Zeffy access so we can reuse the existing donation forms on the new site (no new account needed).

☐  4. Aman applies for Claude Team + GitHub for Nonprofits.

2. Photos & Design

☐  5. Aman shares a Google Drive folder structure (per page); Bonnie/Brandy upload photos into it over 1–2 weeks.

☐  6. Aman drops photos into the prototype and finalizes the design.

☐  7. Brandy signs off on the final version.

3. Build on the Prototype URL (live site stays untouched)

☐  8. Aman sets up Supabase + nightly Shelterluv sync on the prototype.

☐  9. Adopt/Foster/Sponsor pages pull live dogs; applications land in the database.

☐  10. Aman embeds the existing Zeffy donation forms on the prototype, so donations on the current site keep flowing with zero disruption.

☐  11. Aman sets up Beehiiv newsletter and adds signup form to the footer.

☐  12. Zapier wires up thank-you emails and application notifications.

4. Full Testing on the Prototype URL

☐  13. End-to-end test: sample donation, newsletter signup, adoption application.

☐  14. Brandy green-lights the cutover.

5. Domain Cutover (only once everything above is confirmed working)

☐  15. Aman upgrades Vercel to Pro ($20/mo).

☐  16. Aman backs up the current WP site via Hustly's one-click backup as insurance.

☐  17. Aman screenshares with Bonnie/Brandy to point DNS from Hustly to Vercel.

☐  18. DNS propagates in a few hours; SSL auto-generates.

☐  19. Verify run2therescue.org loads the new site; keep Hustly active ~1 week as safety.

☐  20. Cancel Hustly.

6. Post-Launch

☐  21. Optional: connect Claude via MCP for plain-English site management.